## Slide 1
DATE
TEAM
PLACE
TIME
MEETING MINUTES
MEETING TITLE
AGENDA ITEMS | MINUTES AND DISCUSSION | DICISIONS AND AGREEMENTS
Choosing the Website Platform | After discussing different options, it was agreed that WordPress will be used due to its flexibility, ease of use, and wide range of customizable features. | WordPress will be used for its flexibility and ease of customization.
Discussion of Hosting and Domain Options | The group discussed various hosting providers and agreed to use Hostinger for its cost-effective plans and good performance. The website will use the existing domain name. | Hostinger will be used for hosting, utilizing the existing domain name.
Roles and Responsibilities Assignment | Roles and responsibilities have been distributed among the team members (Mustafa, Sara, Ibrahim, Jamal) to ensure efficient execution of activities. | Jamal will oversee the overall website design Sara will handle content development Ibrahim will take care of the technical aspects Mustafa will focus on integrating necessary plugins
Timeline for Implementation | The team agreed on a 2-month implementation period. | The implementation will take 2 months, with a detailed timeline to be created.
Additional Features and Plugins | The team agreed on integrating useful plugins such as: Form builders to create custom forms Security plugins to ensure data protection and prevent malicious attacks. | Useful plugins for forms and security will be integrated into the website.
To discuss and plan the development of a new website for the company, including technical requirements, timelines, and role assignments.
MEETING OBJECTIVE

## Slide 2
DATE
TEAM
PLACE
TIME
MEETING MINUTES
MEETING TITLE
1. Farida | 5. Sara | 9. Rob
2. George | 6. Mustafa | 10.
3. Jamal | 7. Zakaria | 11.
4. Ibrahim | 8. Harvey | 12.
MEMBERS ATTENDING
WHAT | WHO | WHEN (EXPECTED) | STATUS
1. Set up hosting and configure security | Ibrahim | Week 1 | 
2. Finalize website theme selection | Team | Week 1 | 
3. Oversee website design and align with branding | Jamal | Week 2 | 
4. Research and integrate plugins for forms and security | Mustafa | Week 3 | 
5. Develop content and blog posts | Sara | Week 4 | 
6. Review to ensure alignment on design and content | Team | Week 5 | 
1. After discussing different options, it was agreed that WordPress will be used due to its flexibility, ease of use, and wide range of customizable features.
2. The group discussed various hosting providers and agreed to use Hostinger for its cost-effective plans and good performance.
3. The website will use the existing domain name.
4. Roles and responsibilities have been distributed among the team members (Mustafa, Sara, Ibrahim, Jamal) to ensure efficient execution of activities.
5. The team agreed on a 2-month implementation period.
6. The team agreed on integrating useful plugins such as form builder and security plugins.
7. Rob will coordinate weekly check-ins and ensure project milestones are met (Ongoing).
To discuss and plan the development of a new website.
MEETING OBJECTIVE
MEETING OBJECTIVE
MINUTES/DECISION AND AGREEMENT
Present
Absent
ATTENDING STATUS
Open
Closed
ACTION STATUS

## Slide 3
DATE
TEAM
PLACE
TIME
MEETING MINUTES
MEETING TITLE
1. Farida | 7. Zakaria
2. George | 8. Harvey
3. Jamal | 9. Rob
4. Ibrahim | 10.
5. Sara | 11.
6. Mustafa | 12.
START AT | ITEM | WHO | DURATION
9:00 | 1. Choosing the Website Platform | Farida | 10 Minutes
9:10 | 2. Discussion of Hosting and Domain Options | Farida | 10 Minutes
9:20 | 3. Roles and Responsibilities Assignment | Farida | 20 Minutes
9:40 | 4. Timeline for Implementation | George | 10 Minutes
9:50 | 5. Additional Features and Plugins | George | 10 Minutes
AGENDA ITEMS
WHAT? | WHO | WHEN | STATUS
1. Set up hosting and configure security | Ibrahim | Week 1 | 
2. Finalize website theme selection | Team | Week 1 | 
3. Oversee website design and align with branding | Jamal | Week 2 | 
4. Research and integrate plugins for forms and security | Mustafa | Week 3 | 
5. Develop content and blog posts | Sara | Week 4 | 
6. Review to ensure alignment on design and content | Team | Week 5 | 
7. Review website security measures & ensure compliance | Team | Week 5 | 
8. Test website functionality and identify any issues | Group | Week 5 | 
9. Coordinate weekly check-ins & monitor project progress | Rob | Ongoing | 
10. Perform final review and approve for launch | Team | Week 8 | 
ACTION ITEMS
1. It was agreed that WordPress will be used due to its flexibility.
2. The group discussed various hosting providers.
3. The website will use the existing domain name.
4. Roles and responsibilities have been distributed among the Team.
5. The team agreed on a 2-month implementation period.
6. The team agreed on integrating useful plugins such as security plugins.
7. Rob will coordinate weekly check-ins and ensure milestones are met.
MINUTES / DICISIONS AND AGREEMENTS
Open
Closed
ACTION STATUS
Present
Absent
ATTENDING STATUS
TIME ALLOWED
1 hour
TIMEKEEPER
Asia
NOTE TAKER
Yahya
FACILITATOR
George
To discuss and plan the development of a new website.
NEXT MEETING
Conference Room
11:00 AM
30-Aug
PLACE
TIME
DATE
MEETING OBJECTIVE
MEMBER ATTENDING