## Slide 1
DATE
TEAM
AREA
PROJECT
ISSUE MAYTRIX HEAT MAP
TITLE
Defect Reduction Project
Low (1)
High (4)
IMPACT
Identified (4)
Resolved (1)
STATUS
A
There is currently no designated Six Sigma Champion for the project
B
The project is experiencing issues due to the lack of a defined process owner
C
The project is facing challenges due to the technical leader not being full-time
D
Some Yellow Belts and team members are not fully available to work on the project
E
The project currently has no financial representative assigned
Low: Keep in mind until closed
Medium: Action required
High: Urgent measures required
Required Attention
A
B
C
D
E