## Slide 1
DATE
TEAM
ASSESOR
PROJECT
PROJECT ISSUE REGISTER
TITLE
ISSUE ID | ISSUE DESCRIPTION | CATEGORY Financial, etc. | RESOLUTION ACTIONS | DEADLINE | RESPONSIBLE | IMPACT (1-4) | STATUS (1-4)
F1 | Lack of Financial Representation | Financial | Assign a dedicated financial representative | 23/09 | Sponsor | 4 | 1
L1 | Part-Time Technical Leadership | Leadership | Appoint a deputy leader to fill the gap | Immediately | Project Leader | 3 | 3
G1 | Limited Availability of Team Resource | Governance | Ensure commitments are respected | 15/09 | HR Manager | 3 | 2
L2 | Absence of a Six Sigma Champion | Leadership | Appoint a champion immediately | Immediately | Sponsor | 4 | 4
G2 | Undefined Process Ownership | Governance | Establish process owners and roles | Immediately | Sponsor | 2 | 1
L3 | Lack of Management Support | Leadership | Set regular sessions with senior management | Immediately | Sponsor | 4 | 2
Low (1)
High (4)
IMPACT
Identified (4)
Resolved (1)
STATUS
1 | 2 | 3 | 4
MINOR | MODERATE | HIGH | VERY HIGH
IMPACT
1 | 2 | 3 | 4
Resolution plan is being implemented | Resolution plan is created, and responsibilities assigned | Resolution plan is created but responsibilities are unclear | No resolution plan in place and
STATUS
ISSUE RATING
Low: Keep in mind until closed
Medium: Action required
High: Urgent measures required
L3
L1
G1
L2
G2
F1

## Slide 2
DATE
TEAM
ASSESSOR
PROJECT
PROJECT ISSUE REGISTER
TITLE
ISSUE DESCRIPTION
RESOLUTION ACTIONS
ID
CATEGORY
RESPONSIBLE
IMPACT
STATUS
DEADLINE
The project is currently facing challenges due to the technical leader not being full-time
Some yellow belts are not fully available which is delaying progress and impacting deliverables
The project currently has no financial representative assigned which may lead to mismanagement of funds
There is currently no designated Six Sigma Champion for the project which leads to insufficient support
We are facing issues due to the lack of a defined process owner leading to unclear accountability
The project currently lacks visible management support which affects stakeholder engagement
Appoint a deputy leader to fill the gap
Ensure commitments are respected
Assign a dedicated financial representative
Appoint a champion immediately
Establish process owners and roles
Set regular meetings with senior management
L1
G1
F1
L2
G2
L3
Leadership
Governance
Financial
Leadership
Governance
Leadership
Project Leader
HR Manager
Sponsor
Sponsor
Sponsor
Sponsor
3
3
4
4
2
4
2
4
3
3
2
1
Immediately
15/09
23/09
Immediately
Immediately
Immediately
Low (1)
High (4)
IMPACT
Identified (4)
Resolved (1)
STATUS
1 | 2 | 3 | 4
MINOR | MODERATE | HIGH | VERY HIGH
IMPACT
1 | 2 | 3 | 4
Resolution plan is being implemented | Resolution plan is created, and responsibilities assigned | Resolution plan is created but responsibilities are unclear | No resolution plan in place and
STATUS
ISSUE RATING
Low: Keep in mind until closed
Medium: Action required
High: Urgent measures required
L3
L1
G1
L2
G2
F1